Grant Payment Request Form

Organization (Pay to): Committee to Restore Wooster House

Mailing Address:  PO Box 2416, Columbia, SC  29230

Project Name:  Wooster House Stabilization

Amount requested:  	$13,398.29		Grant Number: 3200

Grant Award: $35,000		Paid to date:  $12,500

For Office Use Only: Date:________ Obj:___________ Key Codes:____________________________ Approval signatures ____________________________________________________________________

Itemized expenses by category:

(Attach receipts, invoices, personnel log)

Contractors:               Bates Painting & Repairs                $4,000.00

MBG Construction                          $8,364.89

Equipment rental:	Aaro Rental Center                            $583.40

Consultant:	David Arbogast                                   $450.00

Total:	                       $13,398.29

Description of work accomplished:

Identify tasks and completion % for each task

-  Replacement of 35-year old roof 	100% completion

-  Removal of failing paint from exterior siding and front door, hand scraping and sanding   100% completion

-  Paint analysis to determine original colors of siding, windows and trim   100% completion

-  One educational workshop held: Paint Removal and Analysis (Feb)     50% complete

Description and amount of Match:

(Attach receipts, invoices, personnel log)

Committee to Restore Wooster funds - $3,459 to Bedford Construction for stabilization

Derrick Grant – in-kind   $200

Volunteer time for workshop: 6 people; 49 hours @ $15/hr. = $735

Total: $4,394

Signature of authorized grantee official verifying accuracy of information and attachments:

Patricia Cooper	          Date:  4/5/19